# Business Operations Control Manual

How NexPhase assigns work controls evidence and approves readiness

| Document | Revision | Status | Review cycle |
| --- | --- | --- | --- |
| MAN 001 | Revision 0 1 | Controlled draft | Annual and after material change |

Issuance condition  The authorized members must approve the authority matrix and open policies, then named operators must complete a staging walkthrough. Record approval and training evidence in Operating Controls before changing this document to issued.

# Manual purpose

This manual defines the operating system around NexPhase transactions. It tells staff where work begins, who owns the next action, what evidence completes it, how exceptions are escalated, and when the business may accept real orders. The application records operational facts; controlled files hold source evidence and issued documents.

# Operating status

The transaction engine is built and automated tests cover the current workflows. Production acceptance remains closed until every launch critical control has a named owner, current evidence, and administrator review. Simulated provider results do not prove payment, tax, email, or carrier readiness.

| Term | Meaning |
| --- | --- |
| Built | The workflow and its data rules exist in the application. |
| Verified | Automated tests or a controlled rehearsal demonstrate the expected path and failure path. |
| Operationally ready | A named owner, approved rule, real data or configuration, evidence, exception path, and monitoring exist. |
| Launch approved | Authorized members accept the remaining business risk and record the decision. |

# Operating principles

No material becomes sellable without a named quality disposition.

No control becomes ready from a passing software check alone.

One person owns each current action; handoffs include a deadline and note.

Corrections create attributed history. Staff do not edit records outside controlled workflows.

Real provider activity begins only after sandbox evidence, approved policy, and production authorization.

A carrier label remains active until its refund is confirmed. Staff never retry an uncertain label purchase or refund request.

An operational exception is opened as a case when routine workflow cannot safely resolve it.

# Authority and responsibilities

| Person | Operating responsibility | Reserved decisions |
| --- | --- | --- |
| Mel | Brand, supply, product, quality, lot decisions | Exceptional release requires Sam countersignature when the approved trigger applies |
| Sam | Sales, terms, pricing, customer approval, fulfillment, banking, signatures | Commercial acceptance, banking, signature, and launch decisions assigned by the members |
| Tima | Daily order queue, customer communication, verification preparation, supplier document follow up, contract first review | Prepares records and escalates decisions outside delegated authority |
| Ammre | Platform, infrastructure, controls, bookkeeping, payment and vendor analysis | No signing, catalog publication, or lot release authority unless separately approved |
| Administrator | Account administration and controlled system decisions | Records readiness and case closure after reviewing evidence |

The application currently has admin, quality, and operations roles. Before issue, the members must map every named person to the exact application permissions and approve the exceptional release trigger. Until then, role access is a technical safeguard and does not expand business authority.

# Systems of record

| Record | Authoritative location | Rule |
| --- | --- | --- |
| Suppliers, lots, inventory, orders, payments, shipments, returns | NexPhase application | Use controlled forms and append only history. Do not maintain a duplicate tracker. |
| Operating controls and cases | NexPhase application | Assign one owner, date the next action, link evidence, and preserve history. |
| Signed agreements, source evidence, issued SOPs, training | Approved Shared Drive | Restrict by role. Link from the application where a record requires evidence. |
| Setup and project actions | Operations tracker | Store tasks and canonical links only. Do not copy live quantities or status. |
| Credentials | Approved secret and deployment systems | Never place secrets in Drive notes, manuals, or application comments. |

# Daily operating rhythm

| Step | Action | Expected record |
| --- | --- | --- |
| 1 | Open Today’s Operations and review urgent counts. | Prioritized work list |
| 2 | Open Orders assigned to me, overdue service actions, and unassigned active orders. | Every actionable order has one owner and future due time |
| 3 | Review operational cases assigned to me, critical cases, and overdue cases. | Containment and next actions are current |
| 4 | Review lots in quarantine and on hold; perform only role-authorized actions. | Lot status and inventory ledger agree |
| 5 | Review payment, refund, notification, and procurement queues assigned to the role. | Exceptions are assigned or opened as cases |
| 6 | Update assigned operating controls and link evidence when work is ready for review. | No unsupported ready status |
| 7 | Before sign out, hand off unfinished orders and cases with a date and clear note. | No hidden work or ownerless handoff |

# Weekly review

Review overdue orders, cases, operating controls, purchase orders, supplier reviews, retest dates, refunds, and failed notifications.

Review inventory movements against physical count evidence and investigate variances through an operational case.

Review active staff, role fit, one time passwords, and leavers. Record the access review as control evidence.

Review provider and shipping exceptions. Do not treat simulated results as live evidence.

Record decisions, owners, dates, and evidence links before ending the review.

# Operating controls

| Status | Use |
| --- | --- |
| Not started | No work or evidence has been recorded. |
| In progress | An active owner is working toward a dated result. |
| Blocked | A note identifies the blocker and the owner keeps the due date current. |
| Awaiting review | The owner linked completion evidence for administrator review. |
| Ready | An administrator reviewed the owner, evidence, and applicable acceptance criteria. |
| Not applicable | An administrator recorded the waiver reason. This is not a shortcut around missing evidence. |

# Operational cases

Open a case for a complaint, deviation, supplier issue, incident, corrective or preventive action, or recall. High and critical cases require containment before they progress. A recall requires the linked lot to be on hold or withdrawn. An administrator closes a case only after root cause, corrective action, evidence, effectiveness review, and closure summary are complete.

# Escalation levels

| Severity | Response |
| --- | --- |
| Low | Owner records and resolves within normal queue management. |
| Medium | Owner sets a prompt due date and informs the responsible function. |
| High | Contain immediately, notify the responsible member, and review related lots or orders. |
| Critical | Stop affected activity, preserve evidence, notify authorized leadership immediately, and open an incident or recall case. |

# Operational measures

| Measure | Review |
| --- | --- |
| Launch critical controls open and overdue | Daily before production acceptance; weekly thereafter |
| Orders unassigned, overdue, awaiting payment, fulfilling, refund due | Daily |
| Cases open, critical, overdue, and assigned to each owner | Daily and in weekly review |
| Lots in quarantine, on hold, withdrawn, exhausted, or nearing retest | Daily for active work; weekly trend |
| Inventory movement variances and physical count differences | At every count and monthly close |
| Provider failures, failed notices, label voids, refund exceptions | Daily and at close |

# Document control and training

The document owner proposes revisions after application or policy changes.

The approver compares the procedure to the verified interface and records approval, effective date, and next review.

Each operator completes a walkthrough using staging and records questions or corrections before issue.

The controlled copy is stored in the approved Shared Drive. Superseded copies remain identifiable and unavailable for routine use.

A material interface, authority, legal, safety, provider, or workflow change triggers immediate review.

# Approval record

| Role | Name | Decision | Date | Evidence |
| --- | --- | --- | --- | --- |
| Document owner |  |  |  |  |
| Operations approver |  |  |  |  |
| Quality approver |  |  |  |  |
| Member approval |  |  |  |  |